At-a-Glance Weekly Project Status Report

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project Name: MEATS by ANDY** | | | **Week Ending: 10** | | |
| **Project ID: MA23** | | | **Project Manager: Esther Uribe** | | |
| **Description of Project: MEATS by ANDY’s e-commerce website is presenting some issues when customers place orders. Currently, an improved ERP system is being designed, which will allow customers to place orders easily allowing them to store their personal banking information and addresses, ensuring an easy and glitch-free process. This website is also being designed as a mobile application.** | | | | | |
| **Project Start Date: 03/01/2023** | | **Project End Date: 08/24/2023** | | **% Complete: 40%** | |
| **This Project is...** | | | | | |
| **Under Budget [by $20,429]** | | **On Budget [by $X]** | | **Over Budget [by $X]** | |
| **Drivers Behind Budget Variance:** | | | | | |
| **This Project is...** | | | | | |
| **Green when it is on schedule and hasn’t presented risks** | | **Yellow when delays in task completion could risk project end date** | | **Red when Lack of resources and over budget** | |
| **Circle Project Status:**  **Green (OK) Yellow (in trouble) Red (in danger)** | | | | | |
| **Current Life Cycle Phase (check one):** | | | | | |
| Concept | Planning | Design | Build | Training | Implementation |
| **Project Documentation** | | **Resources** | | **Materials & Equipment** | |
| * Not started * In development  * Revision update * Sent for approval * Other (specify) | | * Available  * Need to assess * Need to hire * Release resource(s) * Other (specify) | | * Sent for approval * On order * Delivered * Supplier paid * Other (specify) (not needed as of yet) | |
| **Project Issues: A current issue with this project is how to best design the new ERP System. Since we want customers to have a good experience when navigating the website and/or mobile application. We first need to know in detail the issues presented by customers, the dates, and what products they intended to buy. It would be appreciated if MEATS by ANDY could share this information so that the system design goes smoothly.** | | | | | |
| **Project Risks: As of now, no risks have been presented, however, the biggest would be a data breach. This would be when an unauthorized person gains access to sensitive client information. Because client information is confidential, the security department will work towards creating a risk-free and secure application. Making sure the MEATS by ANDY feels safe.** | | | | | |